| TASK ORDER NO. B TBD | Under Master Task Agreement No. B650111 |  | Lawrence Livermore National Laboratory Supply Chain Management Department P.O. Box 5012 Livermore, CA 94551 |
| --- | --- | --- | --- |
| Subcontractor: subcontractor's Name Attention: TBD Address City, State, Zip | LLNS Contract Analyst: Roosevelt Pascal Phone: (925) 409-7149 Fax: (925) 422-9294 E-Mail: pascal2@llnl.gov |

Introduction

This is a Fixed Price Task Order for CHAMP Construction Management of [general description of the work]. The parties to this Task Order are Lawrence Livermore National Security, LLC (hereinafter called "LLNS") and the party identified above as the "Subcontractor".

This Task Order is issued under the above referenced Master Task Agreement (hereinafter called “MTA”) and is a Subcontract under Prime Contract No. DE-AC52-07NA27344 between LLNS and the United States Government (hereinafter called "Government"), represented by the Department of Energy National Nuclear Security Administration (hereinafter called "DOE/NNSA"), for the management and operation of the Lawrence Livermore National Laboratory (hereinafter called "LLNL") and the performance of certain research and development work.  Pursuant to the DOE’s policy objectives and Small Business Administration reporting requirements, the existence of this Task Order and certain related information including the general description of the items/services purchased, value, and place of performance and the Subcontractor’s name, address and socio-economic attributes will be disclosed to the Small Business Administration and published on www.data.gov.

Agreement

The parties agree to perform their respective obligations in accordance with the terms, conditions, and provisions of the attached SCHEDULE OF ARTICLES and any documents referenced or incorporated therein, which together with this Task Order Signature Page and the above referenced MTA shall collectively constitute the entire Task Order and shall supersede all prior negotiations, representations, or agreements, whether written or oral.

| [SUBCONTRACTOR name] | LAWRENCE LIVERMORE NATIONAL SECURITY, LLC |
| --- | --- |
| BY: |  | BY: |  |
|  |  |  | Roosevelt Pascal |
| TITLE: |  | TITLE: | Contract Analyst |
|  |  |  | LLNL Supply Chain Management Dept. |
| DATE: |  | DATE: |  |

SCHEDULE OF ARTICLES

to

TASK ORDER NO. B650111

under

MTA NO. B TBD

INCORPORATED DOCUMENTS

The incorporated documents of the MTA shall apply to this Task Order.  The following additional document(s) shall also apply to, and is/are hereby incorporated as a part of, this Task Order:

A.	The documents below describe the work and pertinent terms and conditions of the work.

STATEMENT OF WORK, (TBD)

GENERAL DECISION NO.:  TBD, MODIFICATION NO:  TBD, DATE:

INJURY AND ILLNESS REPORTING PROVISIONS (INJURY & ILLNESS REPORTING; 05/31/19) * OR

INJURY AND ILLNESS REPORTING WITH QUARTERLY UPDATES PROVISIONS (INJURY & ILLNESS REPORTING:  QRTLY UPDATES; 05/31/19)*

SMALL BUSINESS SUBCONTRACTING PLAN (TBD) note: required for individual task orders valued in excess of $1.5 million only if a large business is awarded the mTA]

B.	The Subcontractor shall provide the following submittals to LLNS prior to issuance of any Notice to Proceed authorizing release of the work as noted in the WORK, SCHEDULE, DAMAGES, AND PROGRESS Article.

LOWER TIER SUBCONTRACTOR INFORMATION *

Job Hazard Analysis (JHA)

(NOTE:  See CHAMP SPECIAL PROVISIONS SUBMITTALS Section.)

participating site safety related documents

NOTE: add type 3 WSAPP BELOW WHEN REQUIRED FOR CLASSIFIED WORK, special nuclear material OR UNESCORTED ACCESS TO LIMITED AREAS ONLY, otherwise delete. type 1 wsapp INCORPORATED AT THE MTA LEVEL)

Workplace Substance Abuse Program Plan (WSAPP) Certification TYPE 3 TBD

PERFORMANCE BOND *

PAYMENT BOND *

The performance and payment bonds shall comply with the PERFORMANCE AND PAYMENT BONDS clause of the GENERAL PROVISIONS.

C.	Each of the documents below shall be completed and returned to LLNS as required by this Task Order.

APPLICATION AND CERTIFICATION FOR PAYMENT (12/22/16) *

Weekly statement of cOMPLIANCE

* The documents and forms marked with an asterisk, as well as links to Federal and State Tax Forms websites, are available on-line at the following website: http://supplychain.llnl.gov/ (under Supplier Information, select either General Provisions & Forms, or Special Provisions).

In the event any attachments, specifications, drawings or other documents referenced or incorporated in this Task Order reference Contract Administrator, all such references shall mean Contract Analyst.

SCOPE OF WORK

- The Subcontractor shall perform the tasks described in the Statement of Work incorporated in this 	Task Order and other applicable MTA requirements at TBD (“Participating Site”).

B.	The Subcontractor shall submit reports with respect to the Subcontractor's activities under this Task Order, including reports on Government-owned property, as LLNS may require from time to time.

C.	Acceptance of the work under this Task Order shall be based on the Subcontractor's performance and completion of the work in consonance with high professional standards and compliance with the delivery and reporting requirements specified herein.

PARTICIPATING SITE-SPECIFIC REQUIREMENTS

The Subcontractor is responsible for coordinating with the Participating Site Representative to identify prevailing Participating Site-specific requirements for labor relations, security, site access, quality, work control and environment, safety and health. In the event of a conflict between Participating Site-specific requirements concerning these matters and the MTA Incorporated Documents, the Participating Site requirements shall govern.

Participating Site-Specific requirements known to LLNS are identified in LLNS’ CHAMP website at: https://llns-champ.llnl.gov.

SAFETY-RELATED REQUIREMENTS

- The Subcontractor shall comply with the safety-related requirements identified in the MTA, the CHAMP SPECIAL PROVISIONS, this Task Order and those of the Participating Sites. In addition, the Subcontractor shall assure the compliance of its lower-tier subcontractors.

- Training

The safety training requirements identified by the Participating Site or (if at LLNL) listed in the SAHCL are specific to the facility in which, or the area where, the work will be done. All Subcontractor and lower-tier subcontractor personnel working at Participating Sites shall satisfactorily complete the training before commencing work on-site. The Subcontractor shall coordinate the scheduling and location for this training with the LLNS Technical Representative.

The Subcontractor shall ensure compliance with any training requirements listed below or in the SECURITY AND SITE ACCESS PROVISIONS of the MTA and the SPECIAL PROVISIONS, GENERAL SAFETY PROVISIONS Section.

| Course Number | Course Name | Course Hours |
| --- | --- | --- |
| HS0016-W | Site Access Safety and Security Orientation Training available at https://training.llnl.gov/ltrain-external-courses | 48 min. |
|  | Soil Excavation and Concrete Penetration (Training video to be shown on-site at LLNL) | 0.5 hrs. |
|  | ADDITIONAL COURSES: TBD. DELETE LLNL CLASSES IF AT ANOTHER SITE |  |

C.	Site Access Requirements for Post-Expiration Warranty Work

If after expiration or termination of this Task Order, site access is required to correct any nonconformances under the Warranty clause of the GENERAL PROVISIONS, the Subcontractor shall adhere to the requirements set forth in the MTA, this Task Order, and any updated work controls.

work, schedule, damages and progress

A.	Period of Performance: Shall begin at the date of the execution of this Task Order and the Subcontractor shall achieve substantial completion (beneficial occupancy) by TBD and final completion of the work no later than TBD, unless LLNS expressly agrees in writing to an extension of these dates.

B.	The Subcontractor may not commence any work subject to a JHA, Site-Specific Safety Plan, Workplace Substance Abuse Program Plan (WSAPP) or other Participating Site Safety Submittals until the LLNS Contract Analyst issues a written Notice to Proceed authorizing release of the work.  JHA templates and instructions are available at https://supplychain.llnl.gov/supplier-information/job-hazard-analysis.  The LLNS Contract Analyst will not issue the Notice to Proceed until the Subcontractor has submitted, and LLNS has accepted, the documents identified in INCORPORATED DOCUMENTS Article, Paragraph B.  The Notice to Proceed will direct the Subcontractor to coordinate the scheduling, training and release of the work with the LLNS Technical Representative.

Pending issuance of the Notice to Proceed, the Subcontractor shall proceed with all other work authorized or required by the MTA and this Task Order in preparation for performing the work including, but not limited to, completion and submission of administrative submittals as identified in CHAMP SPECIAL PROVISIONS, SUBMITTALS Section and other submittals as authorized or required by the MTA and this Task Order.  All submittals shall be suitable for LLNS’ review and shall be in compliance with the MTA and this Task Order, specifications and other incorporated documents.  All submittals shall be provided to LLNS within 14 calendar days from the date of award.

C.	It is agreed that time is of the essence for this Task Order and definite and certain lengths of time have been fixed for performance. Work shall be prosecuted regularly, diligently, and uninterruptedly at such rate of progress as will ensure final completion thereof within the time specified. The date of beginning, rate of progress, and time for final completion are reasonable and essential conditions of this Task Order. No act of forbearance by LLNS or extension by LLNS of the time for performance of this Task Order shall in any way constitute or operate as a waiver of or excuse for any future default by the Subcontractor. No such action by LLNS shall constitute a waiver, release, or relinquishment of any of the rights or power herein conferred upon LLNS.

PRICE

LLNS will pay the Subcontractor a fixed price in the amount of $TBD for the performance of this Task Order (the “Price”).  This Price shall constitute full payment for the work, materials, services, and other items required by the Task Order.  This price includes all applicable federal, state, and local taxes, duties and all the Subcontractor's other obligations under this Task Order.

PAYMENT

- The Subcontractor shall adhere to the following procedures when preparing and submitting any “Application and Certification for Payment”.

            - Initial Completion of Schedule of Values on the Application and Certification for Payment

              - The Subcontractor shall complete the Schedule of Values on the LLNS Application and Certification for Payment within five calendar days of award.  The Subcontractor shall itemize the estimated cost of each class of work.  If LLNS provides a work breakdown structure (WBS), the Subcontractor shall itemize its estimated costs in accordance with LLNS’ WBS.

                - ial Completion of S

              - The Subcontractor shall include a prorated allowance for profit, insurance, and overhead expense in each line item.  Bond expenses shall be identified as a separate line item and not prorated in each line item.

              - The Subcontractor shall ensure that the grand total of the line items in the Schedule of Values equals the Price.

              - Upon approval by LLNS, the Schedule of Values will become the basis for determining payment as work progresses.  Progress payments may be made against the Schedule of Values.  The Subcontractor invoices shall reflect the approved Scheduled Value amounts (defined as individual elements within the Schedule of Values) in the “Scheduled Value” column of the Application and Certification for Payment form for the applicable classes of work.  The Subcontractor shall secure LLNS’ prior written approval for any modifications and/or additions to the approved Schedule Values, including, but not limited to, change order requests and off-site stored products.

            - Preparation and Submittal of the “Application and Certification for Payment”

              - The Subcontractor shall use the form identified in the INCORPORATED DOCUMENTS Article, Paragraph C.  The LLNS Contract Analyst will provide an electronic version upon request. The Subcontractor shall submit each Application and Certification for Payment with accurate, current and complete information concerning change orders and prior applications for payment.

              - The Applications and Certification for Payment shall be signed and certified by a responsible official of the Subcontractor.

              - The Subcontractor shall reference the Subcontract number on all Applications and Certification for Payment and identify the period covered and total expenditures claimed for work completed and materials presently stored in the specified period.

              - The Subcontractor shall indicate each authorized change order as a new line item on the Application and Certification for Payment.  The new line item should include the change order number and approved scheduled value.

B.	The Subcontractor shall reference the MTA Number, the Task Order number, and billing period covered on all invoices, which shall be submitted to the LLNS Contract Analyst electronically by E-Mail at:	pascal2@llnl.gov

(pdf attachment required)

Payment terms shall be Net 30 Days except as otherwise provided herein.

Payment status inquiries should be directed to the LLNL Accounts Payable PO Payment Inquiry website at:  https://vipir.llnl.gov/vipir

C.	LLNS will make payments based upon its assessment of Subcontractor progress as the work proceeds.  Payments shall be based on estimates of work accomplished, which meet the standards of quality established in the MTA and this Task Order and approved by LLNS. Progress payments will be made monthly or at more frequent intervals as determined by LLNS. The Subcontractor shall furnish a breakdown, showing the amount included therein for each category of the work listed in the Schedule of Values, and shall substantiate the payment amount requested, in such detail as requested by LLNS.  It is understood that LLNS may request substantiating information as part of the application for payment approval process.  The Subcontractor shall furnish the appropriate data to justify dollar amounts or percentages complete, off-site stored products, change orders, or other items in question.

LLNS may authorize payment for material delivered on the site and preparatory work done. Payment for material delivered to the Subcontractor at locations other than the site may also be allowed if:

1.	Material is delivered to a remote location which is specifically authorized by this Task Order; and

2.	The Subcontractor furnishes satisfactory evidence that it has acquired title to such material and that the material will be used to perform this Task Order.

D.	When LLNS approves an Application and Certification for Payment, LLNS will retain 10 percent of the payment amount. However, if LLNS believes that satisfactory progress has not been made, LLNS may retain up to 15 percent of the amount of any payment until satisfactory progress has been achieved. When satisfactory progress has been re-established, LLNS may release the excess retention for payment.

E.	LLNS may withhold payment to the Subcontractor to the extent necessary to protect LLNS upon the occurrence of any one or more of the following events.

1.	Any failure of the Subcontractor to comply fully with any requirement of this Task Order including, but not limited to, the following.

a.	Failure to adhere to, or recover to, the construction schedule or required performance dates.

b.	Failure to make prompt payment to lower tier subcontractors for labor, materials, or services related to the work for which the Subcontractor has been paid by LLNS.

c.	Failure to rectify defective, omitted, non-conforming, or unauthorized work.

d.	Failure to comply with Construction Wage Rate Requirements statute and the related labor clauses identified in the GENERAL PROVISIONS, including, without limitation, timely submission of Certified Payrolls.

2.	The filing, delivery, or recording of any claim, lien, stop notice, or similar action against LLNS or the work.

            - The filing of any third-party claims (or reasonable evidence indicating the probable filing of such claims) against LLNS based in whole or in part upon the actions or inactions of Subcontractor (or of any of its employees, agents, subcontractors or suppliers.)

4.	Any damage caused to LLNS, one of LLNS’ separate contractors, a third party or to property by reason of negligent acts or omissions of the Subcontractor (or of its employees, agents, subcontractors or suppliers) where such acts or omissions are related to the work under this Task Order.

LLNS reserves the right to determine the amount and degree of withholding, provided that the withholding shall not be unreasonable. LLNS will pay withheld amounts, less costs incurred by LLNS attributable to the occurrences identified in subparagraphs 1 through 2 of this Paragraph E, promptly upon removal of the grounds for such withholding.

F.	When the work is substantially complete, and absent a breach or dispute, LLNS may retain from previously withheld amounts or future progress payments that amount LLNS considers adequate for protection of LLNS and may release to the Subcontractor all the remaining withheld funds. LLNS will only pay the total Task Order Price, including any retention remaining less applicable costs contemplated pursuant to Paragraph E. of this Article are deducted, after:

1.	Final completion and acceptance of all work;

2.	Presentation of a properly executed voucher; and

3.	Presentation of an executed Assignment and Release, releasing all claims against LLNS and Government arising by virtue of this Task Order other than claims, in stated amounts, that the Subcontractor has specifically excepted from the operation of the release. Another Assignment and Release may be required of the assignee if the Subcontractor's claim to amounts payable under this Task Order has been assigned.

G.	Location of Services

All non-Corporations shall specify the location of services (e.g., labor, travel, etc.) by state on each invoice including the invoiced amounts for each (include hours and dollars).  If work will only be performed in one state, indicate accordingly.  In addition, any Corporations that do not have an office in California or are not registered to do business in California shall also list the location of services on each invoice as previously described.  Only Corporations with an office residing in California or are registered to do business in California need not specify the location of services.

notice of applicability of construction wage requirements statuTe and related acts

A.	The construction work performed under this Task Order is subject to the CONSTRUCTION WAGE RATE REQUIREMENTS statute and the related labor clauses identified in the GENERAL PROVISIONS.  The Subcontractor and each lower-tier subcontractor shall pay their employees no less than the prevailing wages established by the U.S. Department of Labor for each Labor Classification specified in the General Decision incorporated into this Task Order and shall comply with all other related requirements.

B.	Unless otherwise authorized by the LLNS Contract Analyst, the Subcontractor shall submit all required weekly certified payroll information electronically utilizing the web-based LCPtracker© System which is available at http://www.lcptracker.com/.  The Subcontractor shall ensure all applicable lower-tier subcontractors also submit weekly certified payrolls through LCPtracker©.  The Subcontractor shall coordinate LCPtracker© registration and set up with the LLNS Contract Analyst.

- The Subcontractor shall submit a completed Lower Tier Subcontractor Information form for each lower-tier subcontract within 14 calendar days after award of the Task Order. This requirement is in lieu of the Statement and Acknowledgment Form SF 1413 submittal required by the clause of the GENERAL PROVISIONS entitled SUBCONTRACTS (LABOR STANDARDS).

PROPERTY

[Note: not usually required].

The Subcontractor shall acquire, and/or LLNS/Participating Site shall furnish to the Subcontractor, the materials, equipment, supplies, and/or tangible personal property items identified below, if any, for use under this Task Order:

Subcontractor Acquired Property (to be reimbursed as a direct item of cost)

NONE

LLNS/Participating Site Furnished Government Property

LLNS/Participating Site will furnish the following Government Property, F.O.B. Subcontractor’s facility for use under this Task Order.

| QTY | DESCRIPTION | DATE OF DELIVERY |
| --- | --- | --- |
| N/A | N/A[Include name, make, model, S/N, DOE Prop. #, $$, etc.] or N/A | N/A |

All property furnished by LLNS/Participating Site shall be identified, utilized, accounted for, controlled, protected, and dispositioned in accordance with the GOVERNMENT PROPERTY clause of the GENERAL PROVISIONS.  Disposition directions and authorization will be provided by the LLNS Contract Analyst.

DELIVERY AND SECURITY AND SITE ACCESS REQUIREMENTS

- Vehicles will be subject to search and delivery personnel will be refused access to the Participating Site if they are: (1) not U.S. citizens, (2) in possession of any prohibited items (opened/unsealed alcoholic beverages; illegal drugs; explosives; firearms or other dangerous weapons, instruments or materials; binoculars or telescopes; cameras; recording devices; pepper spray or mace, etc.), or (3) accompanied by companions or pets. Subcontractor shall consult (https://www.llnl.gov/about/visiting - under the Restricted Items tab) for vehicle restrictions at LLNL.

- In addition to the requirements of the incorporated SECURITY AND SITE ACCESS PROVISIONS of the MTA, individuals delivering to and/or entering the Participating Site will be required to show a valid driver’s license from a jurisdiction that meets the requirements of the REAL ID Act of 2005, identify themselves as U.S. citizens, and provide other identifying information such as a social security number.  Information regarding the REAL ID Act, its requirements, and a list of noncompliant states may be found at:  http://www.dhs.gov/real-id-enforcement-brief.  If an individual holds a license from a noncompliant jurisdiction, they will be required to show a secondary form of identification (i.e., U.S. passport, U.S. passport card, or U.S. military ID card) in order to be granted access.

COORDINATION AND ADMINISTRATION

The LLNS Contract Analyst for this Task Order is Roosevelt Pascal, or any other designee(s). All matters relating to the administration, performance, and non-technical interpretation of this Task Order shall be directed to the LLNS Contract Analyst.  The Subcontractor shall direct all notices, invoices, vouchers and request for approval to the LLNS Contract Analyst.  All notices or approvals from LLNS shall be issued by the LLNS Contract Analyst.

The LLNS Technical Representative for this MTA is Barb Quivey, or designee. The LLNS Technical Representative may be reached by phone at 925-784-6517 or by e-mail at Quivey1@llnl.gov. The LLNS Technical Representative will represent LLNS in matters relating to the technical performance of the work.  The LLNS Technical Representative will interpret the technical requirements of the work and determine the emphasis and direction of the Subcontractor in the conduct of the work.

The Participating Site Representative under this Task Order is TBD, or designee, who will represent the Participating Site in matters relating to the technical performance of the Scope of Work described herein. The Participating Site Representative may be reached by phone at TBD or by e-mail at TBD.

The LLNS and Participating Technical Representatives are not authorized to execute on behalf of LLNS any Subcontractor provided terms, conditions, or representations without consent from the LLNS Contract Analyst.  This includes end-use certifications and representations.  Technical direction outside the scope of the work of this MTA or any Task Order shall only be made by a formal bilateral modification to this MTA or Task Order issued by the LLNS Contract Analyst. For detail concerning Roles and Responsibilities, refer to CHAMP SPECIAL PROVISIONS Section 01 30 00 – Administrative Requirements, 1.1 entitled, “Responsibilities.”

SUBMITTALS

Submittals shall be furnished in accordance with the MTA Statement of Work and Task Order Statement of Work in accordance with the submittal schedule below.

TBD

TASK ORDER PERFORMANCE AND PAYMENT BONDS

- In accordance with the MTA Article, entitled, Performance and Payment Bonds, and notwithstanding any inconsistent provision in the GENERAL PROVISIONS clause, Performance and Payment Bonds, the Subcontractor is responsible for providing performance and payment bonds for all Subcontracts/Task Orders greater than or equal to $25,000.00. LLNS will not issue a Notice to Proceed with construction until the bonds are furnished.

- LLNS reserves the right to require additional payment and performance protections as deemed necessary to secure Task Order performance.

NOTICE OF REQUIREMENT FOR AFFIRMATIVE ACTION TO ENSURE EQUAL EMPLOYMENT OPPORTUNITY

A.	The Subcontractor’s attention is called to the EQUAL OPPORTUNITY and affirmative action compliance requirements for construction clauses of the GENERAL PROVISIONS FOR FIXED PRICE DESIGN-BUILD CONSTRUCTION SUBCONTRACTS.

B.	The goals for minority and female participation, expressed in percentage terms for the Subcontractor's aggregate work force in each trade on all construction work in the covered area, are as follows:

| Goal for Minority Participation for each trade | Goal for Female Participation for each trade |
| --- | --- |
| TBD | TBD |

DEBARMENT ELIGIBILITY CERTIFICATION

By acceptance of this Task Order, the Subcontractor certifies, to the best of its knowledge and belief, it and its principals are not presently debarred, suspended, proposed for debarment, or declared ineligible for the award of contracts (including subcontracts) by any agency of the Federal Government.

GENERAL PROVISIONS

- The requirement for requesting consent to lower tier subcontracts under SUBCONTRACTS (FAR 52.244-2) of the GENERAL PROVISIONS is hereby modified to delete paragraphs (b), (c) and replace (d) with the following:

The Subcontractor shall obtain LLNS’ written consent prior to placing lower tier subcontracts for construction at LLNS or any Participating Site and any modifications to these subcontracts in excess of $100,000.

(END OF SCHEDULE OF ARTICLES)